## Slide 1: Great Expectations
Learning to Love Disappointment with Scrum

## Slide 2: The Burden of Being Right
Traditional project management relies on being right about:
  Plans
  Estimates
  Analysis
  Design
  Architecture
Assumptions live long; being wrong is discovered late.
Disappointments can be large and catastrophic.

## Slide 3: The [something] of Getting it Right
Scrum gives you the structure to inspect and adapt often
Being right is balanced by learning from being wrong
Getting it right, iteratively, and eventually is the goal

## Slide 4: A team embattled
Team has just experienced an extreme disappointment
End of project, huge problems, “post mortems” reveal changing technology and requirements along with untested assumptions and siloed efforts led to many problems
New direction and strategy are needed.

## Slide 5: A Team Enabled
Scrum is discussed; some are skeptical, but willing to commit.
Execs and management commit to support them
A couple team members are veterans and the rest are trained
They begin in earnest

## Slide 6: A Team Emerging
Sprint Planning is tough
Lots of work to order and refine. They are disappointed in the state of the backlog
PO has moment of inspiration. He uses the product goal to illuminate a possible incremental Sprint Goal.
The Scrum team crafts a plan (in the form of backlog items and tasks) to accomplish the Sprint Goal
The team concludes a little more focused and ready to work together

## Slide 7: A Team Engaging
Daily Scrum begins awkwardly
Team treats it like a siloed status meeting and are disappointed that they don’t seem to be making meaningful progress.
Timely coaching reveals Sprint Goal should be the focus, not status
The next day, they try again. This time, they pair, work outside their area, anything to make progress towards the Sprint Goal
Each day reveals some new challenge. They creatively address each with help from Scrum Master and management, including execs.
Throughout the Sprint, they negotiate the backlog, refining, pulling out and pulling in PBI’s until they finally achieve their Sprint Goal.

## Slide 8: A Team Examining
Sprint Review begins with palpable excitement
New functionality is demonstrated
Team is disappointed by lackluster response from stakeholders
One courageous stakeholder suggests that the team should talk to their users before choosing their next Sprint Goal
The team takes the rest of Review to round up users and discover problems to be solved
Several PBI’s are created and the team takes a breath. Time for retrospective

## Slide 9: A Team Embettering
Retrospective begins tentatively
Scrum team is disappointed at how hard this past Sprint was; wasn’t it better before?
Scrum Master reminds them how bad the last project was
She encourages them: next Sprint will be better
They decide on a couple improvements
They end by appreciating each other and agreeing to be Focused, Open, Courageous, Committed, and Respectful

## Slide 10: A Team Getting it Right
3 months later
Many disappointments
Reviews reveal bad assumptions quickly
  Technology, design, and architectural choices emerge and change when they don’t work well. Retros, Daily Scrums and Sprint Planning revealed these.
  Team members have fought, worked through conflict, one even left. Retrospective gave team time to resolve their problems incrementally
  Daily Scrums revealed when outside pressures impeded the team’s focus. Scrum Master coached them to overcome.
  Backlog was not ordered for value and still structured as specifications. PO and Scrum Master worked together to establish better practices.

## Slide 11: A Team Getting it Right
Disappointments still happen, but are fewer and less severe.
Successes are becoming more common
  Engaged stakeholders
  Delighted users
  Confident Scrum team, self-organizing, and growing in cross-functionality
  Scrum team more concerned with testing their work in production
  When they are wrong, it’s small and they adapt quickly
  They greet disappointment with curiosity, resourcefulness, even excitement
  They believe learning is more important than being right all the time
  In a way, they have come to love disappointment for the benefit that improvements bring

## Slide 12: Conclusion
This team is fictional, but the narrative is not
Scrum did not succeed; the Scrum team did
Adherence to Scrum taught them values and principles of agility
Support of execs and management is key
Every event in Scrum is a moment to inspect, be disappointed, and adapt.
Living the Scrum values unlocks Scrum Team’s potential
Scrum helps you make disappointments frequent, small, and something you can learn to love.